Incident Resolution Copilot – AI PRD

An AI PRD for the Application Support team (L1 / L2 / L3)

Table of Contents:
1. Executive Summary
2. Problem Statement and Background
3. Opportunity and AI Capability Mapping
4. Personas and User Stories
5. Model Strategy
6. Functional Requirements
7. Context and Data Pipeline
8. Non-Functional Requirements
9. Behaviour, Output Specification and Workflow
10. Guardrails and Failure Modes
11. Eval Criteria
12. Success Metrics
13. Scope and MVP Boundary
14. Rollout and Release Strategy
15. Timeline and Milestones
16. Open Questions and Assumptions Log

PRD Details:

| Product name | Incident Resolution Copilot |
| --- | --- |
| Author | Pankaj Mehta, AI Product Manager |
| Date | 25 Sept 2026 |
| Version | V1.0, Draft |
| Status | Draft for review |

Pain Point: Support engineers take too long to resolve repeated incidents because the fix already exists but is buried across AID documents, Confluence pages and historical incident tickets. An engineer spends an estimated 45 to 60 minutes per repeat incident (assumption) searching and reading before applying a known fix, time that should go into genuinely new problems.

# 1. Executive Summary

| What are we building? | An AI assistant inside the ITSM incident screen that recognises when a new incident matches a known problem, retrieves the relevant AID sections, Confluence runbooks and similar past incidents, and presents a cited, step-by-step resolution recommendation for the engineer to review and apply. |
| --- | --- |
| Why does it matter? | Repeat incidents are an estimated 30 to 40% of ticket volume (assumption) and their fix is already documented, yet each one costs close to an hour of manual searching. This drives up MTTR, SLA breaches and L2/L3 escalations, and the knowledge sits with a few senior engineers. |
| Who is it for? | Primary: L1 / L2 application support engineers. Secondary: L3 / SMEs, support team leads, knowledge managers. |
| How will we know it worked? | Mean time to resolve repeat incidents drops by 40%, gated by top-3 recommendation relevance above 85% on the eval set. |
| Target launch | Q1 2027, pilot on 2 applications (assumption, pending engineering estimate). |

# 2. Problem Statement and Background

When a known issue recurs, support engineers manually search the AID document, several Confluence spaces and the incident history, read through them, work out which past fix applies, then resolve and write up the ticket, for every repeat incident, every time.

## 2.1 Current State

When a new incident is assigned in the ITSM tool (ServiceNow, assumption), the support engineer today works through six manual steps:

- Reads the incident description, error message and affected application / CI.

- Searches the incident history by keyword to find similar past tickets, often with inconsistent wording.

- Opens the application's AID document to understand the architecture, dependencies and known issues.

- Searches Confluence for a runbook or known-error article, across several spaces with varying freshness.

- Pings a senior colleague or SME on chat when the search fails.

- Applies the fix, then writes the resolution notes manually, often briefly, which weakens the next search.

## 2.2 Pain Points

- Keyword search misses similar incidents that were described with different words.

- Knowledge is spread across three disconnected sources with no single view per application.

- Confluence and AID pages go stale, so engineers apply outdated steps or distrust the documents.

- Resolution depends on who is on shift; knowledge sits with a few senior engineers, causing avoidable L2/L3 escalations.

- Resolution notes are thin and inconsistent, so the incident history is less useful next time.

## 2.3 Business Impact and Why Now

Each repeat incident costs close to an hour of engineer time before any fix is applied, inflating MTTR, risking SLA penalties on P2/P3 tickets, pulling senior engineers into repeat problems and slowing onboarding of new support staff (estimated 8 to 12 weeks to become productive, assumption).

Ticket volume is growing faster than headcount, and the team already holds years of resolved incidents plus AID and Confluence content. Retrieval and generation capabilities now make it practical to search that knowledge by meaning rather than keywords and to summarise a cited fix in seconds.

## 2.4 Job To Be Done Framing

Framing the problem as a job to be done (JTBD), rather than a feature request, keeps the team focused on the user's actual goal instead of a list of outputs.

| Job to be done | When I pick up an incident that looks like something we have fixed before, Help me find the proven fix from our AID, Confluence and past incidents in one place, with sources, without manual searching, So that I can restore service within SLA and spend my time on the incidents that are genuinely new. |
| --- | --- |
| Trigger | An incident is created or assigned to the support queue in the ITSM tool. |
| Outcome | The engineer sees a cited resolution recommendation within seconds of opening the ticket and applies it after review. Search effort per repeat incident: under 5 minutes. |
| Why AI is justified | The cost of the status quo is high (about an hour per repeat incident), the matching problem is semantic rather than keyword based, and the knowledge already exists in text. Retrieval, similarity matching and summarisation map directly to the job, while the fix itself stays a human action. |

# 3. Opportunity and AI Capability Mapping

Each opportunity below is mapped to a specific AI capability, not a model or algorithm name, so the build reflects what the system actually needs to do.

| Opportunity | AI capability used |
| --- | --- |
| Detect whether a new incident is a repeat of a known problem by comparing its description, error text and application with past incidents, and return the most similar resolved incidents with a similarity score. | Semantic similarity search and Classification |
| Retrieve the relevant AID sections, Confluence runbooks and known-error articles for the affected application at request time, from permission-filtered sources. | Retrieval (RAG) |
| Summarise the retrieved material into a step-by-step resolution recommendation with a citation on every step. | Generative AI with grounded summarisation |
| Draft structured resolution notes (root cause, steps taken, verification) for the engineer to edit and save when closing the incident. | Generative AI and Structured output |
| Flag documents that contradict recent successful resolutions or have not been updated within the freshness window. | Anomaly detection and Classification |

# 4. Personas and User Stories

## 4.1 User Personas

| Persona | Description |
| --- | --- |
| Primary: L1 / L2 Support Engineer | Works the incident queue for 3 to 6 applications, usually on shifts, with rights to update and resolve incidents. Goal: Restore service within SLA without escalating avoidable tickets. Frustration: Spends more time searching documents and old tickets than fixing the problem, and cannot tell which page is current. |
| Secondary: L3 Engineer / SME | Owns the application in depth. Pulled into repeat problems they have solved many times before; wants fewer interruptions. |
| Secondary: Support Team Lead | Accountable for MTTR, SLA and escalation rates. Needs visibility of how the AI is used and a full audit trail. |
| Secondary: Knowledge Manager | Owns AID and Confluence content quality. Needs to know which articles are stale, contradicted or missing. |

## 4.2 User Stories

| As a... | I want to... | So that... | Acceptance criteria |
| --- | --- | --- | --- |
| Support Engineer | See a resolution recommendation as soon as I open an incident that matches a known problem | I don't have to search three sources manually | Given a new incident with a match above the confidence threshold, when I open it, then I see the top 3 similar past incidents and a step-by-step recommendation within 5 seconds, without typing a search. |
| Support Engineer | See the source behind every recommended step | I can verify it before touching a production system | Given a recommendation, when I view it, then every step links to the exact AID section, Confluence page or incident number it came from, with that source's last-updated date. |
| Support Engineer | Accept, edit or reject the recommendation and give a reason | I stay in control and the system learns which fixes work | Given a recommendation, when I reject or edit it, then my choice and reason are saved against the incident and nothing is executed or written to the ticket without my action. |
| Support Engineer | Be told clearly when no reliable match exists | I don't waste time on a loosely related fix | Given no match above the threshold, when I open the incident, then the copilot says no known fix was found, shows no recommendation, and offers the escalation path for that application. |
| Support Engineer | Get draft resolution notes when I close the incident | the next engineer finds a complete, well-written fix | Given I am resolving an incident, when I click draft notes, then root cause, steps taken and verification are drafted for me to edit, and they are saved only when I submit. |
| Knowledge Manager | Receive a list of stale or contradicted articles | I can fix the documentation at its source | Given an article older than the freshness window or contradicted by 3 or more recent resolutions, when the weekly report runs, then it lists the article, owner and the conflicting incidents. |
| Support Team Lead | Access a full audit log of every recommendation and engineer decision | I can review usage, investigate a bad fix and prove compliance | Given any copilot action (match, recommendation, accept, edit, reject, note draft, block), when it occurs, then it is logged with timestamp, user, incident number, sources cited and outcome. Zero actions lost or silently dropped. |

# 5. Model Strategy

Choosing the underlying model and build approach is an engineering decision, made jointly with the product team. What product owns is the requirement: the system must ground every recommendation in the organisation's own AID, Confluence and incident history retrieved at request time, never in a static prompt or the model's general knowledge; it must respect source permissions per user; it must never execute changes on production systems; and the cost per recommendation must stay inside the ROI envelope set by the time saved. Fine-tuning is not required for v1 unless retrieval evals fall short. Token economics and a model comparison will be added in V1.1 once engineering has run its experiments.

# 6. Functional Requirements

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| FR-1 | Automatically check every new or reassigned incident for similarity with resolved incidents from the last 24 months (assumption) and return the top 3 matches with a similarity score. | Must | Open |
| FR-2 | Retrieve relevant AID sections and Confluence runbooks / known-error articles for the incident's application and configuration item. | Must | Open |
| FR-3 | Generate a step-by-step resolution recommendation where every step cites at least one source with its last-updated date. | Must | Open |
| FR-4 | Show the recommendation in a side panel of the incident screen; the engineer must explicitly accept, edit or reject it. The copilot never executes a fix or changes a system. | Must | Open |
| FR-5 | Filter every retrieved source by the engineer's existing access rights in the ITSM tool and Confluence. | Must | Open |
| FR-6 | When no match clears the confidence threshold, show 'no known fix found' and the escalation path instead of a recommendation. | Must | Open |
| FR-7 | Draft structured resolution notes (symptom, root cause, steps, verification) for the engineer to edit before saving. | Must | Open |
| FR-8 | Capture engineer feedback (helpful / not helpful, reason, and final resolution used) for every recommendation. | Must | Open |
| FR-9 | Log every copilot action with timestamp, user, incident number, sources cited and outcome for the audit trail. | Must | Open |
| FR-10 | Flag high-risk steps (restarts, data changes, config changes on production) and require the change process defined for them. | Must | Open |
| FR-11 | Produce a weekly report of stale, contradicted or missing articles for knowledge managers. | Should | Open |
| FR-12 | Let engineers ask follow-up questions about the incident in a chat panel, grounded in the same sources. | Should | Open |
| FR-13 | Suggest creating a Problem record when the same incident pattern recurs 5 or more times in 30 days. | Could | Open |

# 7. Context and Data Pipeline

Context is the product. What goes in, and what stays out, defines what the AI can and cannot do.

## 7.1 What Goes In

| Input | Source and notes |
| --- | --- |
| Current incident | ITSM tool (ServiceNow, assumption). Short description, description, error text, application / CI, priority, assignment group. |
| Historical resolved incidents | ITSM tool, last 24 months (assumption). Description, resolution notes, close code, reopen flag. Reopened or 'no fix found' tickets excluded as fixes. |
| AID documents | Application Information Documents per application: architecture, dependencies, known issues, contacts. Versioned; owner named per document. |
| Confluence runbooks and known-error articles | Approved support spaces only, retrieved via RAG with last-updated date. Maintained by knowledge managers and L3. |
| Engineer feedback | Accept / edit / reject decisions and the final resolution used, fed back to improve ranking. |

## 7.2 Deliberately Excluded From Context

Every attribute excluded here is an attribute the AI cannot act on, intentionally or not. This is the first line of bias defence.

| Excluded attribute | Reason for exclusion |
| --- | --- |
| Credentials, secrets, tokens and connection strings | Must never be retrieved or displayed. Scanned and masked at ingestion; pages containing secrets are excluded until cleaned. |
| End-customer personal data (names, emails, phone numbers, account IDs) in ticket text | Not needed to find a technical fix. Masked before indexing (GDPR / DPDP). |
| Security incidents and restricted Confluence spaces | Handled through the security process; must not leak to users without access. |
| Engineer identity and performance data | The copilot must not rank or judge engineers; who fixed a ticket is irrelevant to the fix. |
| Unapproved drafts and personal Confluence spaces | Not verified knowledge; would lower groundedness. |

# 8. Non-Functional Requirements

How well the product should perform, rather than what it should do.

| Category | Requirement and target |
| --- | --- |
| Performance | Similar-incident matches shown in under 3 seconds and the full cited recommendation in under 8 seconds of opening an incident (P95). |
| Reliability / uptime | 99.5% availability during support hours. If the copilot is down, the incident screen works normally. No copilot action is lost or silently dropped from the log. |
| Security | RBAC inherited from the ITSM tool and Confluence; users only see sources they can already open. SSO only. Read-only access to source systems. |
| Privacy and compliance | PII and secrets masked before indexing; data encrypted in transit and at rest; hosted within the approved region; aligned with ISO 27001 / SOC 2 controls and GDPR / DPDP retention. |
| Freshness | Index updated within 24 hours of any change to AID, Confluence or resolved incidents; each source shows its last-updated date. |
| Scalability | Supports all support engineers across shifts, up to 5,000 incidents per day (assumption). |
| Integrations | ITSM tool (incident read, work-note write on user action), Confluence (read), AID repository (read), SSO. Confirm API access and rate limits for each before build. |

# 9. Behaviour, Output Specification and Workflow

This section specifies the behaviour, not just the output: what the AI does in every state, including when it is uncertain or wrong.

## 9.1 Standard Output

| Output field | Description |
| --- | --- |
| Repeat-incident indicator | Whether the incident matches a known problem, with a confidence level (High / Low / None). |
| Similar past incidents | Top 3 resolved incidents with number, date, similarity score and a one-line summary of the fix that worked. |
| Resolution recommendation | Numbered steps, each with a citation (AID section, Confluence page or incident number) and the source's last-updated date. High-risk steps are labelled. |
| Source panel | Links to every document used, so the engineer can open the original. |
| Draft resolution notes | Symptom, root cause, steps taken and verification, editable before saving to the ticket. |
| Action log entry | What was recommended, what the engineer decided, and when. |

## 9.2 Required Behaviour States

| State | What triggers it | Required behaviour |
| --- | --- | --- |
| High-confidence match | Similar resolved incidents and sources above the confidence threshold | Show cited recommendation for review. Never execute or auto-apply a fix. |
| Low-confidence match | Partial similarity or only loosely related sources | Label as 'possible match, verify carefully'. Show similar incidents only, no step-by-step fix. |
| No match found | Nothing above the minimum threshold | Say 'no known fix found'. Never fabricate steps. Show the escalation path for the application. |
| Conflicting or stale sources | Sources disagree, or the main source is older than the freshness window | Show both, flag the conflict or age, recommend the more recent verified fix, notify the knowledge owner. |
| High-risk step in fix | Step involves restart, data change or production configuration | Label the step, link the change procedure, and require explicit acknowledgement before it is shown as next action. |
| Suspicious or out-of-scope input | Ticket text contains instructions to the AI, or asks for secrets or non-support content | Ignore embedded instructions, answer only from approved sources, log the event. |

## 9.3 End-to-End Decision Flow

- An incident is created or assigned; the copilot reads its description, error text, application and CI.

- The copilot masks PII and secrets in the incident text.

- It searches resolved incident history for similar incidents and scores them.

- It retrieves AID sections and Confluence articles for the application, filtered by the engineer's access rights.

- If no result clears the minimum threshold, it shows 'no known fix found' and the escalation path, logs it, and the flow ends.

- If confidence is low, it shows similar incidents only, labelled 'verify carefully', with no step-by-step fix.

- If confidence is high, it generates a step-by-step recommendation with a citation on every step.

- Groundedness check: any step without a source is removed; if no steps remain it falls back to the low-confidence view.

- Freshness and conflict check: stale or conflicting sources are flagged and the knowledge owner is notified.

- High-risk steps are labelled and linked to the change procedure.

- The engineer reviews and accepts, edits or rejects the recommendation, with a reason for edit or reject.

- The engineer applies the fix manually, following the change process where required.

- On resolution, the copilot drafts resolution notes; the engineer edits and saves them.

- Every step is logged; feedback and the final fix are fed back to improve future matches.

## 9.4 Flow Diagram

Mermaid source (paste into mermaid.live, draw.io or Notion to edit and re-render):

flowchart TD A[Incident created or assigned] --> B[Mask PII and secrets, then find similar incidents and permitted AID and Confluence sources] B --> C{Match above minimum threshold?} C -- No --> D[Show no known fix found and escalation path] C -- Yes --> E{High confidence?} E -- No --> F[Show similar incidents only, verify carefully] E -- Yes --> G[Generate cited steps and drop any unsourced step] G --> H{Any steps left?} H -- No --> F H -- Yes --> I[Flag stale or conflicting sources and high risk steps] F --> J{Engineer decision} I --> J J -- Reject --> K[Record reason, engineer resolves manually] J -- Accept or edit --> L[Engineer applies fix under change process] K --> M[Draft resolution notes, engineer edits and saves] L --> M D --> N[Log every action and store feedback] M --> N

# 10. Guardrails and Failure Modes

Each failure mode has a required guardrail. In this domain, a hallucinated or outdated fix applied to production and exposure of secrets or restricted content are the highest-risk failure modes.

| Failure mode | What goes wrong | Required guardrail | Owner |
| --- | --- | --- | --- |
| Hallucinated fix | Copilot invents a step, command or setting not found in any source; engineer applies it and worsens the outage. | Every step must cite a source; unsourced steps are removed before display. No recommendation below the confidence threshold. | DS / Eng |
| Outdated fix applied | Recommendation is based on an old runbook or a fix for a previous version of the application. | Show last-updated date on every source; flag sources older than the freshness window; prefer recent verified resolutions. | PM / Knowledge Manager |
| Risky action on production | Engineer follows a restart or data-change step without the required change approval. | Copilot is read-only and never executes; high-risk steps are labelled and linked to the change procedure. | PM / Change Manager |
| Secret or credential exposure | Password, token or connection string from a ticket or page appears in a recommendation. | Secret scanning and masking at ingestion and on output; pages with secrets excluded until cleaned. | Eng / Security |
| Restricted content leak | Engineer sees content from a restricted Confluence space or a security incident they cannot access. | Permission-aware retrieval inherited from source systems; restricted spaces and security incidents not indexed in v1. | Eng / Security |
| Prompt injection via ticket text | Text in an incident or page instructs the AI to ignore rules or reveal data. | Treat ticket and document text as data only; instruction-like content ignored and logged; output restricted to approved sources. | DS / Eng |
| Over-reliance on the AI | Engineers accept recommendations without reading them, so a wrong fix spreads. | Explicit accept / edit / reject step, confidence shown, weekly sample review of accepted fixes by team leads. | PM / Team Lead |

# 11. Eval Criteria

Eval criteria define whether the AI is ready to launch. This is different from success metrics, which measure business outcomes after launch.

| Eval dimension | Definition and threshold |
| --- | --- |
| Repeat-incident detection accuracy | On 300 labelled past incidents (repeat vs new), correctly identifies repeats in at least 90% of cases. Launch blocker. |
| Top-3 recommendation relevance | For 200 known repeat incidents, at least one of the top 3 matches contains the correct fix in at least 85% of cases. Launch blocker. |
| Groundedness | At least 95% of recommendation steps traceable to a cited source, judged by SMEs on 100 samples. |
| Hallucination rate | Zero invented commands, settings or system names in 100 SME-reviewed recommendations. |
| Recommendation usefulness | 8 of 10 pilot engineers rate recommendations usable without major edits (structured review form, 50 incidents). |
| No-match honesty | For 50 genuinely new incidents, shows 'no known fix found' in at least 90% of cases rather than a fabricated fix. Optimising for precision over recall. |
| Access control | Zero restricted sources returned across 100 tests with users lacking access. |
| Latency | P95 under 8 seconds for the full recommendation under pilot load. |

# 12. Success Metrics

| Layer | Metric | Target / threshold |
| --- | --- | --- |
| North Star | Mean time to resolve repeat incidents | Down 40% vs baseline, gated by top-3 relevance above 85%. |
| Efficiency | Search time per repeat incident | From 45 to 60 minutes to under 5 minutes. |
| Escalation | Repeat incidents escalated to L2 / L3 | Down 30% vs baseline. |
| SLA | SLA breach rate on P2 / P3 repeat incidents | Down 25% vs baseline. |
| Trust signal | Recommendation acceptance rate (accepted or lightly edited) | Above 70% after phased rollout. |
| Quality | Reopen rate of incidents resolved with a copilot recommendation | Not higher than the manual baseline. |
| Knowledge health | Stale or contradicted articles fixed per month | Above baseline; stale-flag backlog trending down. |

# 13. Scope and MVP Boundary

## 13.1 Out of Scope (Permanently)

| Out of scope item | Reason / when it may be revisited |
| --- | --- |
| Automatically executing fixes, scripts or changes on any system | Human action only, under the change process. Revisit only for pre-approved low-risk runbooks after V2. |
| Auto-closing or auto-resolving incidents | Engineer remains accountable for resolution and closure. |
| Security incidents and restricted spaces | Governed by the security process; revisit with the security team after V1. |
| Rating or ranking engineers' performance | Not the purpose of the product; would erode trust and adoption. |

## 13.2 V1 Ships vs Later, Deferred

| V1 ships | Later, explicitly deferred |
| --- | --- |
| • 2 pilot applications with the highest repeat-incident volume (assumption) • Incident history, AID and Confluence as the only sources • Read-only side panel in the incident screen • Cited recommendations with accept / edit / reject • Draft resolution notes and full audit log • English only | • All applications and assignment groups • Chat follow-up questions (FR-12) • Problem-record suggestions (FR-13) • Additional sources: monitoring alerts, logs, change records • Automated execution of pre-approved runbooks • Multi-language tickets |

# 14. Rollout and Release Strategy

An AI feature earns trust incrementally. Each stage below has a gate condition before moving forward.

| Stage | Definition and gate condition |
| --- | --- |
| Alpha / shadow mode (Dec 2026) | Copilot runs silently on live incidents for the 2 pilot apps; recommendations are compared with what engineers actually did. Nothing shown to engineers. Gate: Recommendation matches the engineer's real fix in above 80% of repeat incidents; zero secrets or restricted content surfaced. |
| Closed beta (Jan 2027) | 8 to 10 engineers on the 2 pilot apps, with recommendations visible and weekly SME review. Gate: All launch-blocker evals met, usefulness rating 8 of 10, zero guardrail breaches. |
| Phased rollout (Feb 2027) | All engineers on the pilot apps, then 5 more applications. Gate: Acceptance rate above 70%, reopen rate not above baseline, MTTR trending down. |
| Full release (Mar 2027) | All applications in scope for the support team. Gate: 60 days stable with all metrics above threshold. |

## 14.1 Kill Switch Conditions

Immediate rollback to the manual process, followed by an audit-log review, if any of the following occur:

- A copilot recommendation directly causes or worsens a P1 / P2 outage.

- A secret, credential or customer PII is shown in any output.

- Restricted or security content is shown to a user without access.

- The copilot takes any action on a system or ticket without an engineer's explicit action.

- The audit log is altered, or has gaps.

- Hallucinated steps found in more than 2% of sampled recommendations in a week.

- Reopen rate for copilot-assisted incidents rises above baseline for 2 consecutive weeks.

- Acceptance rate falls below 30%, meaning the automation goal is not being reached.

# 15. Timeline and Milestones

Dates are estimates to be confirmed with the project manager after capacity review; they are not a roadmap.

| Milestone | Target date | Owner / notes |
| --- | --- | --- |
| PRD approved | Oct 2026 | PM |
| Data readiness: incident export, AID and Confluence access, PII / secret masking | Oct 2026 | Eng + Knowledge Manager |
| Design complete (side panel UX) | Nov 2026 | Design |
| Engineering kickoff and eval set labelled | Nov 2026 | Eng Lead + SMEs |
| Alpha, shadow mode on 2 apps | Dec 2026 | PM + Eng |
| Closed beta, 8 to 10 engineers | Jan 2027 | PM + Support Team Lead |
| Full release | Mar 2027 | PM + Support Head |

# 16. Open Questions and Assumptions Log

Every open question below is mapped to a ticket type and an owner. This is the real handoff to engineering.

| Open question / assumption | Ticket type | Owner | How we resolve it |
| --- | --- | --- | --- |
| What share of incidents are actually repeats, and what is the current MTTR and search time for them? (assumed 30 to 40% and 45 to 60 minutes) | Assumption to test | PM + Team Lead | Analyse 3 months of incident data and time 20 repeat incidents in a walk-me-through session. |
| Which ITSM tool holds the incident history, and does its API allow bulk export and work-note writes? (assumed ServiceNow) | Capability | Eng | API feasibility and rate-limit spike before build. |
| Are resolution notes in past incidents good enough to learn from? | Data | PM + DS | Quality-score a random sample of 200 notes; set a minimum quality filter. |
| How current are the AID documents and Confluence runbooks, and who owns each? | RAG / content | Knowledge Manager | Inventory with owners and last-updated dates; agree the freshness window (assumed 12 months). |
| Can Confluence page permissions be enforced at retrieval time? | Capability | Eng + Security | Spike on permission-aware retrieval; if not possible, index only open support spaces in V1. |
| Will engineers trust and use recommendations, or ignore the side panel? | Assumption to test | PM | Shadow-mode agreement rate, then beta acceptance rate and interviews. |
| Which applications should be the 2 pilots? | Decision | PM + Support Head | Pick the 2 with the highest repeat volume and the best-maintained AID. |
| Which steps count as high-risk and which change process applies? | Legal / compliance | Change Manager | Agree a high-risk step list and link it to the change policy before beta. |